# Governance Memo: SRA §5 — Privileged Trust Architecture

Document Classification: Internal / Controlled
SRA Section Reference: §5
Version: 1.0 — Draft
Date: March 2, 2026
Control Owner: IAM + Security Operations
Approved By: [Pending — Executive Security Leadership]

## 1. Purpose and Scope

This governance memo establishes the security architecture governance position for Privileged Trust as defined in the Trust Security Reference Architecture (TSRA), Section §5 — Privileged Trust (Delinea and Entra PIM).

Scope: - All privileged access management (PAM) capabilities including just-in-time (JIT) elevation, session recording, and role governance - Delinea Secret Server / Privilege Manager for vault-based credential management - Microsoft Entra Privileged Identity Management (PIM) for Azure AD role activation - Applicable to all staff personas with elevated or administrative access (ref: SRA §3)

Exclusions: - Standard user access controls (covered under SRA §4 — Identity and Access Architecture) - Service account management beyond privileged scope (future roadmap item)

Authoritative References: - Trust Security Reference Architecture (TSRA), §5 - SRA Control Register (SRA_Control_Register.xlsx), Control ID: CTRL-005 - D2 Architecture Diagram: 09-privileged-trust-architecture.d2 - STRIDE ISP 4.1 — Identity Management, Authentication, and Access Control (PR.AA)

## 2. Governance Authority

| Role | Responsibility | RACI |
| --- | --- | --- |
| IAM + Security Operations | Owns privileged access controls, manages PIM/PAM platforms, produces evidence | Accountable |
| Security Architecture | Defines privileged trust architecture standards and reviews design decisions | Responsible |
| Security Operations | Monitors privileged session activity, escalates anomalies | Consulted |
| GRC / Compliance | Validates SOX ITGC alignment for privileged access; reviews audit evidence | Informed |
| Executive Security Leadership | Approves governance position and any risk acceptance for deferred controls | Approver |

RACI assignments align to STRIDE GV.RR policy intent.

## 3. Architecture Summary

The Privileged Trust Architecture implements a layered approach to controlling elevated access across the Stride environment:

Delinea (Secret Server / Privilege Manager): - Vault-based credential storage and rotation for infrastructure and application administrator accounts - Session recording and privileged session management for auditability - Just-in-time checkout with time-limited credential access and automatic revocation

Microsoft Entra PIM: - Role-based activation for Azure AD administrative roles (Global Admin, Exchange Admin, Security Admin, etc.) - Activation requires MFA step-up and approval workflow for high-risk roles - Time-bounded role assignments with automatic deactivation - Audit logging of all PIM activations and approvals

Trust Decision Integration: - Privileged access requests feed into the Trust Decision Plane (SRA §2) as high-assurance signals - Conditional Access policies at the Privileged Access tier require: device compliance, CrowdStrike active, strong MFA (FIDO/WHfB), 15-minute session timeout, and re-authentication every session (ref: SRA §4, 05-staff-conditional-access-policy-matrix.d2) - Privileged session telemetry is forwarded to the operational trust layer for incident correlation (ref: SRA §9)

Cross-References: - Trust model and policy engine: SRA §2 - Persona-specific boundaries (staff privileged): SRA §3 - Conditional Access privileged tier: SRA §4 (05-staff-conditional-access-policy-matrix.d2) - Device compliance signals: SRA §6 - Operational correlation: SRA §9

Current-State Architecture Diagram:

See: 09-privileged-trust-architecture.d2 (rendered in rendering_svg_v3/ and rendering_png_v3/)

## 4. NIST CSF 2.0 Alignment

| NIST CSF 2.0 ID | Function | Subcategory Description | Implementation Status |
| --- | --- | --- | --- |
| PR.AA-05 | Protect | Access permissions and authorizations are defined using least privilege and separation of duties | Partially Implemented |
| PR.PS-02 | Protect | Software is maintained, replaced, and removed in a timely manner | Partially Implemented |
| DE.CM-03 | Detect | Personnel activity and technology usage are monitored | Partially Implemented |

Source: SRA Control Register, “NIST CSF Crosswalk” sheet, filtered to CTRL-005.

Gap Notes: - PR.AA-05: Least-privilege role definitions are in place for Entra PIM; Delinea role scoping is operational but requires periodic access certification automation - PR.PS-02: Delinea credential rotation is automated; Entra PIM role lifecycle management is partially manual for custom roles - DE.CM-03: Session recording is active in Delinea; Entra PIM audit logs feed SIEM, but advanced analytics (UEBA) for privileged behavior is a future-state enhancement

## 5. Control Objectives and Requirements

| Control ID | Control Description | Primary Tooling | Evidence Source | Review Frequency |
| --- | --- | --- | --- | --- |
| CTRL-005 | Privileged access controls including just-in-time elevation, session monitoring, and PIM role governance | Delinea; Entra PIM | PIM role assignments; privileged session audit logs | Monthly |

Key Requirements: 1. All administrative access must be provisioned through JIT activation (Entra PIM) or time-limited checkout (Delinea) — standing privileges are prohibited for Tier 0/1 roles 2. Privileged sessions for infrastructure accounts must be recorded and retrievable for 12 months minimum 3. PIM role activations for high-risk Azure AD roles require approval from a second authorized administrator 4. Credential rotation for vaulted accounts must occur at policy-defined intervals (90 days maximum, 30 days for Tier 0) 5. Monthly access certification reviews must validate that privileged role assignments remain appropriate

## 6. Implementation Status and Roadmap

Current Status: Partially Implemented

Maturity Assessment: - In place: Delinea vault operational for infrastructure credentials; Entra PIM active for Azure AD roles; conditional access at privileged tier enforced; session recording enabled - In flight: Entra PIM access review automation; Delinea role scoping refinement; integration of privileged session telemetry with ServiceNow SecOps - Deferred: UEBA-based privileged behavior analytics; automated service account discovery and onboarding

Roadmap Alignment: > See: SRA §11, Implementation Roadmap Phase 2 — Identity + Privileged
> Diagram: 15-implementation-roadmap-v2.d2, Phase 2

| Milestone | Target Date | Status |
| --- | --- | --- |
| Entra PIM access review automation | Q2 2026 | In Flight |
| Delinea role scope refinement (Tier 0/1/2 segmentation) | Q2 2026 | In Flight |
| Privileged session telemetry → ServiceNow SecOps integration | Q3 2026 | Planned |
| UEBA for privileged behavior analytics | Q4 2026 | Deferred |
| Automated service account discovery | Q1 2027 | Deferred |

## 7. Key Performance Indicators

| KPI | Metric Type | Target / Threshold | Cadence | Owner |
| --- | --- | --- | --- | --- |
| Privileged JIT adoption rate | Coverage % | ≥ 95% of Tier 0/1 activations via PIM/Delinea | Monthly | IAM |
| Standing privilege count | Risk Outcome | 0 standing Tier 0 privileges; ≤ 5 Tier 1 exceptions | Monthly | IAM |
| Credential rotation compliance | Coverage % | 100% within policy SLA | Monthly | Security Operations |
| Mean time to revoke terminated privileged access | Time-Based | ≤ 4 hours | Monthly | IAM |
| Privileged access certification completion | Coverage % | 100% monthly cycle completion | Monthly | IAM |
| Privileged session recording gaps | Control Quality | 0 unrecorded privileged sessions | Weekly | Security Operations |

Source: SRA §12, KPI Framework. See diagram: 17-kpi-framework.d2.

## 8. Regulatory Alignment

| Regulation | Applicable Requirements | SRA Mapping | Evidence |
| --- | --- | --- | --- |
| SOX (IT General Controls) | Logical access to programs and data: privileged access must be restricted, monitored, and periodically reviewed | §5, CTRL-005 | PIM activation logs; Delinea session recordings; monthly access certification reports |
| SOX (IT General Controls) | Segregation of duties: privileged role assignments must enforce SoD constraints | §5, CTRL-005 | Role conflict analysis; PIM approval workflows |
| FERPA | Access to student records by privileged administrators must be logged and auditable | §5, CTRL-005 | Privileged session audit logs; access-to-FERPA-data reports |

Source: SRA §13, Regulatory Compliance Alignment. See diagram: 18-regulatory-compliance-alignment.d2.

## Appendix D — Control Register Snapshot

This appendix is a derived snapshot from SRA_Control_Register.xlsx, filtered to SRA §5. Do not edit this table directly — update the Excel register and regenerate.

| Control ID | SRA Section | NIST CSF 2.0 IDs | Evidence Source | Control Owner | Review Frequency | Implementation Status |
| --- | --- | --- | --- | --- | --- | --- |
| CTRL-005 | §5 | PR.AA-05, PR.PS-02, DE.CM-03 | PIM role assignments; privileged session audit logs | IAM + Security Operations | Monthly | Partially Implemented |

## Document Control

| Field | Value |
| --- | --- |
| Version | 1.0 — Draft |
| Created | March 2, 2026 |
| Last Updated | March 2, 2026 |
| Next Review | June 2, 2026 (Quarterly) |
| Approval Chain | IAM + Security Operations → Security Architecture → Executive Security Leadership |

This memo is governed by the TSRA Document Control model (SRA §14). See diagram: 20-document-control-metadata.d2.